Agile Methodology & DevOps Practices

Lab Submission — Bank Account Management System

| Student Name | Prince Makuza |
| --- | --- |
| Email | prince.makuza@amalitechtraining.org |
| Submission Date | 13 May 2026 |
| Programme | AmaliTech Java Back-End Foundation |
| GitHub Repo | https://github.com/PrinceMakuza/Agile |

1. Product Vision

To deliver a secure, console-based banking application that allows individual users to create and manage accounts, perform financial transactions, and view account statements — demonstrating clean code, modular design, and iterative Agile delivery.

2. Product Backlog

The backlog contains 8 user stories totalling 20 story points, prioritised using MoSCoW.

| ID | User Story | Priority | SP | Sprint |
| --- | --- | --- | --- | --- |
| US-01 | As a user, I want to create a Savings account so I can store money and earn interest. | Must Have | 3 | Sprint 1 |
| US-02 | As a user, I want to create a Checking account with an overdraft limit. | Must Have | 3 | Sprint 1 |
| US-03 | As a user, I want to deposit money into my account so I can add funds. | Must Have | 2 | Sprint 1 |
| US-04 | As a user, I want to withdraw money from my account so I can access my funds. | Must Have | 2 | Sprint 1 |
| US-05 | As a user, I want clear error messages when an operation fails. | Should Have | 2 | Sprint 1 |
| US-06 | As a user, I want to transfer money between accounts. | Must Have | 3 | Sprint 2 |
| US-07 | As a user, I want to view a transaction statement for my account. | Should Have | 3 | Sprint 2 |
| US-08 | As an operator, I want the system to log all events so I can audit and diagnose issues. | Could Have | 2 | Sprint 2 |

2.1 Definition of Done (DoD)

A user story is considered Done only when ALL of the following are met:

Code compiles without errors: mvn clean compile

All acceptance criteria are implemented and verified manually

Code follows Google Java Style Guide (2-space indentation)

Javadoc is present on all public classes and methods

Unit tests are written for all new business logic

All existing tests pass: mvn test

Work is on a dedicated feature branch with conventional commit messages

GitHub Actions CI pipeline passes before merging to main

README updated if the change affects how to run the system

3. Sprint Plans

3.1 Sprint 1 Plan

Sprint Goal: Establish the core account management foundation — account creation, deposits, withdrawals, meaningful error handling, and CI/CD pipeline.

Duration: 2 weeks  |  Capacity: 12 story points

| Task | Story |
| --- | --- |
| Initialize Maven project (pom.xml, .gitignore, README) | US-01–02 |
| Implement Account abstract base class and Transaction model | US-01–04 |
| Implement SavingsAccount and CheckingAccount | US-01–02 |
| Implement Customer hierarchy (Regular, Premium) | US-01–02 |
| Implement custom exceptions (4 classes) | US-05 |
| Implement AccountManager (add, get, list) | US-01–02 |
| Implement Main console application with account/transaction menus | US-01–04 |
| Write JUnit 5 unit tests (AccountTest, ExceptionTest) | US-03–05 |
| Set up GitHub Actions CI pipeline | Setup |

3.2 Sprint 2 Plan

Sprint Goal: Complete the full transaction lifecycle — transfers, statements, and monitoring. Apply Sprint 1 retrospective improvements.

Duration: 2 weeks  |  Capacity: 8 story points

✔ Adopt conventional commit message format: Every commit follows type(scope): description

✔ Use dedicated feature/sprint-2 branch: All work branched from main, merged after CI passes

4. Sprint 1 — Execution & Review

4.1 Stories Delivered

| ID | Story Summary | SP | Status |
| --- | --- | --- | --- |
| US-01 | Create a Savings account | 3 | Done |
| US-02 | Create a Checking account | 3 | Done |
| US-03 | Deposit money into an account | 2 | Done |
| US-04 | Withdraw money from an account | 2 | Done |
| US-05 | Meaningful error messages for failed operations | 2 | Done |
|  | Total Delivered | 12 SP |  |

4.2 CI/CD Pipeline

GitHub Actions workflow (.github/workflows/ci.yml) triggers on every push to main and feature/** branches. Stages: Checkout → Set up JDK 21 → mvn clean compile → mvn test → Upload surefire reports as artifact.

All pipeline runs for Sprint 1 passed successfully. See docs/evidence/ci-pipeline-runs.png.

4.3 Test Results

8 unit tests written across AccountTest and ExceptionTest. All pass with 0 failures.

| Test Class | Tests Run | Passed | Failed |
| --- | --- | --- | --- |
| AccountTest | 5 | 5 | 0 |
| ExceptionTest | 5 | 5 | 0 |

5. Sprint 1 — Retrospective

5.1 What Went Well

Clean domain model — separating Account, Customer, and Transaction made it easy to extend without modifying existing code.

Custom exceptions caught edge cases early — business rules were enforced from the first transaction test.

GitHub Actions CI was quick to set up and provided automated feedback on every push.

All 5 planned stories delivered — sprint velocity target of 12 SP hit exactly.

5.2 What Didn't Go Well

Vague commit messages (e.g., commit_1.2, commit_1.3) made it impossible to trace what each commit changed.

All work was committed directly to main with no feature branch — in-progress code was visible on the main branch throughout the sprint.

5.3 Improvements for Sprint 2

| Improvement | How Applied in Sprint 2 |
| --- | --- |
| Adopt Conventional Commits format | Every commit uses type(scope): description — e.g., feat(models): add SavingsAccount with minimum balance rule. |
| Use a dedicated feature/sprint-2 branch | All Sprint 2 work is done on feature/sprint-2 and merged to main only after the CI pipeline passes. |

6. Sprint 2 — Execution & Review

6.1 Stories Delivered

| ID | Story Summary | SP | Status |
| --- | --- | --- | --- |
| US-06 | Transfer money between accounts | 3 | Done |
| US-07 | View account transaction statement | 3 | Done |
| US-08 | Application logging for audit and diagnostics | 2 | Done |
|  | Total Delivered | 8 SP |  |

Cumulative total: 20 story points — full backlog completed.

6.2 Monitoring — ApplicationLogger

Sprint 2 introduced utils/ApplicationLogger.java using java.util.logging with two handlers:

FileHandler — writes all events (INFO and above) to bank-app.log in the project root.

ConsoleHandler — surfaces WARNING and SEVERE to the console for immediate visibility.

Events logged: account creation, every transaction (deposit/withdrawal/transfer), failed account lookups, and transfer initiation. Each entry includes a timestamp and severity level.

INFO: Account created: ACC001 (Savings) for John Smith
INFO: Transaction recorded: [ACC001] DEPOSIT | $500.00
INFO: Transfer initiated: $200.00 from ACC001 to ACC002
WARNING: Account lookup failed for number: NONEXISTENT

6.3 Test Results

11 unit tests after Sprint 2 additions. All pass with 0 failures. See docs/evidence/test-results.png.

| Test Class | Tests Run | Passed | Failed |
| --- | --- | --- | --- |
| AccountTest | 5 | 5 | 0 |
| ExceptionTest | 5 | 5 | 0 |
| TransactionManagerTest | 3 | 3 | 0 |
| TOTAL | 13 | 13 | 0 |

7. Sprint 2 — Final Retrospective

7.1 What Went Well

Conventional commits transformed the project history — every commit is self-documenting.

The feature/sprint-2 branch kept main stable and deployable throughout the sprint.

TransactionManagerTest caught a real edge case: transfer must validate funds before executing withdrawal.

ApplicationLogger works as a drop-in audit trail with no changes to service public APIs.

Full 20 SP backlog delivered on time — estimation from Sprint 0 was accurate.

7.2 What Didn't Go Well

In-memory arrays (Account[50], Transaction[200]) lose all data on restart — a real system needs persistence.

No end-to-end integration test — unit tests verify components in isolation but not the full flow.

7.3 Key Lessons Learned

| Lesson | Takeaway |
| --- | --- |
| Good commit messages are as valuable as good code | Future teammates read git history more than source comments. |
| Writing the Definition of Done upfront prevents scope creep | 'Done' was never ambiguous because acceptance criteria were defined in Sprint 0. |
| Retrospective improvements must be specific and measurable | 'Use Conventional Commits on every commit' is actionable; 'write better commits' is not. |
| Feature branches protect the main branch | One stable push to main is worth more than ten pushes to a chaotic one. |
| CI catches regressions before they reach main | The pipeline failed once on a compilation error — exactly as designed. |

8. GitHub Repository

Repository URL:  https://github.com/PrinceMakuza/Agile

The repository contains 22 commits across two feature branches (feature/sprint-1 and feature/sprint-2), both merged into main via no-fast-forward merges to preserve the branch structure. All commits follow the Conventional Commits format.

8.1 Commit History Summary

| Sprint | Commit Message |
| --- | --- |
| Sprint 0 | docs: add Sprint 0 planning artifacts — product backlog, definition of done, and sprint plans |
| Sprint 1 | chore: initialize Maven project with pom.xml and Java 21 configuration |
| Sprint 1 | feat(models): add Account abstract base class and Transaction model |
| Sprint 1 | feat(models): add SavingsAccount and CheckingAccount implementations |
| Sprint 1 | feat(models): add Customer hierarchy — Customer, RegularCustomer, PremiumCustomer |
| Sprint 1 | feat(exceptions): add custom exceptions for all invalid banking operations |
| Sprint 1 | feat(services): implement AccountManager for account registration and lookup |
| Sprint 1 | feat(ui): add Main console application with account creation and transaction menus |
| Sprint 1 | test: add JUnit 5 unit tests for Account behaviour and exception throwing |
| Sprint 1 | ci: add GitHub Actions pipeline for automated build and test on every push |
| Sprint 1 | docs: add Sprint 1 review and retrospective |
| Sprint 1 | feat(sprint-1): merge feature/sprint-1 into main |
| Sprint 2 | feat(interfaces): add Transactable interface to enforce account operation contract |
| Sprint 2 | feat(utils): add ValidationUtils for centralised business rule validation |
| Sprint 2 | feat(utils): add InputValidator for safe and consistent console input parsing |
| Sprint 2 | feat(services): implement TransactionManager with deposit, withdrawal, and transfer |
| Sprint 2 | feat(services): add StatementGenerator for account transaction history reports |
| Sprint 2 | feat(logging): add ApplicationLogger utility using java.util.logging |
| Sprint 2 | test: add TransactionManagerTest for transfer operations and edge cases |
| Sprint 2 | docs: add Sprint 2 review and final retrospective |
| Sprint 2 | feat(sprint-2): merge feature/sprint-2 into main |
| Evidence | docs(evidence): add GitHub Actions CI pipeline screenshot showing 3 passing runs |
| Evidence | docs(evidence): add test results screenshot showing all 13 unit tests passing |

9. Final Deliverables Checklist

| Deliverable | Location in Repo | Status |
| --- | --- | --- |
| Backlog & Sprint Plans | docs/sprint0-planning/product-backlog.md, definition-of-done.md, sprint1-plan.md, sprint2-plan.md | Complete |
| Codebase | https://github.com/PrinceMakuza/Agile — 22 commits, iterative history | Complete |
| CI/CD Config File | .github/workflows/ci.yml | Complete |
| CI/CD Pipeline Evidence | docs/evidence/ci-pipeline-runs.png — 3 passing runs | Complete |
| Test Files | src/test/java/ — AccountTest.java, ExceptionTest.java, TransactionManagerTest.java | Complete |
| Test Results Evidence | docs/evidence/test-results.png — 13/13 tests passed, BUILD SUCCESS | Complete |
| Sprint 1 Review | docs/sprint1/sprint-review.md | Complete |
| Sprint 2 Review | docs/sprint2/sprint-review.md | Complete |
| Sprint 1 Retrospective | docs/sprint1/retrospective.md | Complete |
| Sprint 2 Final Retrospective | docs/sprint2/final-retrospective.md | Complete |